University of Hertfordshire

School of Computer Science 5COM1053/61: Computer Science/ Information Technology Development Exercise

**Sprint Cycle Documentation(2 weeks)**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **GP3 SP Cycle No:** | 1 | **Start date:** | **24/02/2020** | **End date:** | **17/03/2020** |
| **Team Number** | CS10 | **Members:** | Roberto Figueiredo(RF), Manuel Rosmaninho(MR), Tiago Lima(TL), Joao Caeiro(JC), Matthew Chamberlain(MC) | | |
| **Sprint Master:** |  | **Date Signed:** | 27/02/2020 | | |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint Plan Backlog** | | | | **Sprint Cycle Progress Report** | | |
| **Task No.** | **Description of Task/Activity & UAT number**  **Week 1 -** | **Assigned to Team Member/s** | **Estimated Task Size:**  **(S,M,L)** | **Actual**  **TaskTime** | **State Notes at Cycle End:**  **done/in progress\*/not done**  **\* left to do/bugs** | |
| **1** | UAT 1.1 Create, populate and link to front end Agent table | JC | M |  |  | |
| **2** | UAT 1.1 Create, populate and link to front end Stage table | TL | M |  |  | |
| **3** | UAT 1.1 Create, populate and link to front end Band table | MC | M |  |  | |
| **4** | UAT 1.1 Create, populate and link to front end Member table | MR | M |  |  | |
| **5** | UAT 1.1 Create, populate and link to front end Performance table | RF | M |  |  | |
| **6** | UAT 1.1 - Test Tables using test data and record results | MR | S |  |  | |
| **Task No.** | **Description of Task/Activity & UAT number**  **Week 2 -** | **Assigned to Team Member/s** | **Estimated Task Size**  **(S,M,L)** | **Actual**  **TaskTime** | **State Notes at Cycle End:**  **done/in progress\*/not done**  **\* left to do/bugs** | |
| **6** | UAT 1.1 Create page for Agent | JC | **S** |  |  | |
| **7** | UAT 1.1 Create page for Stage | TL | **S** |  |  | |
| **8** | UAT 1.1 Create page for Band | MC | **S** |  |  | |
| **9** | UAT 1.1 Create page for Member | MR | **S** |  |  | |
| **10** | UAT 1.1 Create page for Performance | RF | **S** |  |  | |
| **11** | UAT 2.1-2.3 - Test pages using test data and record results | MC | **S** |  |  | |
| **11** | UAT 3.3 Create add button and page for Add new Agent | JC | **M** |  |  | |
| **12** | UAT 3.2 Create add button and page for Add new Stage | TL | **M** |  |  | |
| **13** | UAT 3.3 Create add button and page for Add new Band | MC | **M** |  |  | |
| **14** | UAT 3.4Create add button and page for Add new Member | MR | **M** |  |  | |
| **15** | UAT 3.5 Create add button and page for Add new Performance | RF | **M** |  |  | |
| **16** | UAT 7.3 - Test pages using test data and record results | RF | **S** |  |  | |
| **Aims for next Sprint Cycle - work intended for the next sprint cycle** | | | | | | |
| **TaskNo.** | **Description of Task/Activity & UAT number** | | | **Assigned to Team Member/s** | | **Estimated Size** |
| **17** | UAT 5.1 Changing Header style to match specifications and improve usability | | | RF | | M |
| **18** | UAT 5.1 Changing Front page style to match specifications and improve usability | | | TL | | M |

|  |  |
| --- | --- |
| **Sprint Master :** |  |
| **Date Signed :** |  |