University of Hertfordshire

School of Computer Science 5COM1053/61: Computer Science/ Information Technology Development Exercise

**Sprint Cycle Documentation(3 weeks)**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **GP3 SP Cycle No:** | 2 | **Start date:** | **16/03/2020** | **End date:** | **05/04/2020** |
| **Team Number** | CS10 | **Members:** | Roberto Figueiredo(RF), Manuel Rosmaninho(MR), Tiago Lima(TL), Joao Caeiro(JC), Matthew Chamberlain(MC) | | |
| **Sprint Master:** |  | **Date Signed:** | 13/03/2020 | | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Sprint Plan Backlog** | | | | **Sprint Cycle Progress Report** | |
| **Task No.** | **Description of Task/Activity & UAT number**  **Week 1 -** | **Assigned to Team Member/s** | **Estimated Task Size:**  **(S,M,L)** | **Actual**  **TaskTime** | **State Notes at Cycle End:**  **done/in progress\*/not done**  **\* left to do/bugs** |
| **1** | UAT 4.1 Create queries, check whether users are allowed on stage at a specific time | MC | M |  |  |
| **2** | UAT 4.1 Design front end to check if user is either allowed or not on the stage at a specific time | TL | M |  |  |
| **3** | UAT 4.2 Implement a counter, check stage capacity | MR | S |  |  |
| **4** | UAT 4.5 Front end for login page | RF | M |  |  |
| **5** | UAT 4.5 Create different data for different kind of user | JC | M |  |  |
| **6** | UAT 4.5 Implement different views for different kind of users | MR | M |  |  |
| **Task No.** | **Description of Task/Activity & UAT number**  **Week 2 -** | **Assigned to Team Member/s** | **Estimated Task Size**  **(S,M,L)** | **Actual**  **TaskTime** | **State Notes at Cycle End:**  **done/in progress\*/not done**  **\* left to do/bugs** |
| **7** | UAT 5.1 Changing Header style to match specifications and improve usability | RF | S |  |  |
| **8** | UAT 5.1 Changing Front page style to match specifications and improve usability | TL | S |  |  |
| **9** | UAT 5.3 Create user feedback e.g. error messages | JC | M |  |  |
| **10** | UAT 5.4 Document website navigation and functionality | TL | M |  |  |
| **11** | UAT 5.4 Implement navigation guide | MR | M |  |  |
| **12** | UAT 5.1 Changing tables design to match specifications and improve usability | RF | S |  |  |
| **13** | Written evaluation of your user interface using (some, but not necessarily all) of Nielsen’s Usability | MC | M |  |  |
| **14** | User center workflow – complete multiple actions in one place | RF | M |  |  |
| **Task No.** | **Description of Task/Activity & UAT number**  **Week 3 -** | **Assigned to Team Member/s** | **Estimated Task Size**  **(S,M,L)** | **Actual**  **TaskTime** | **State Notes at Cycle End:**  **done/in progress\*/not done**  **\* left to do/bugs** |
| **15** | Prepare presentation slides | RF & TL | M |  |  |
| **16** | Perform final testing | MC & MR | M |  |  |
| **17** | Create test results | MC & MR | S |  |  |
| **18** | Prepare demo | JC | M |  |  |

|  |  |
| --- | --- |
| **Sprint Master :** |  |
| **Date Signed :** |  |