## Slide 1: GP3 Presentation
Computer Science Development Exercise – Group 10
School Of Computer Science – University Of Hertfordshire
April 2020

## Slide 2: Team Working Roles & Responsibilities
Roberto Figueiredo – Team Leader, Programmer and Design
João Caeiro - Assistant Programmer and Documentation
Manuel Rosmaninho - Database Design, Programmer and Tester
Tiago Lima – UI Design and Presentation
Mathew Chamberlain – Programmer and Documentation

## Slide 3: System Evaluation
Performs Well
Login System;
Stage Entry System;
Database data;
Data creation;
User centered workflow;
Widgets;
User dependent shortcuts;
Design.
Has bugs
Logo disappears when login attempt fails;
Not implemented
Entry system Log(optional);
Navigation guide;
Date verification.

## Slide 4: Overall Analysis & Reflection
  Balance distribution of tasks overtime;
  Teamwork version control software (GitHub);
  Implementation timeline;
  Planned implementation based on storyboards;
  All implementations made on branches requiring testing before merge to master.
What we did right:
  Partial lack of communication;
  Not all members were knowledgeable on Git version control;
  Lack of technical knowledge to perform the tasks attributed resulting in unbalanced distribution of work;
  Better communication tools could have been used such as Slack.
What we did wrong:

## Slide 5: Overall Analysis & Reflection
Lessons learnt and how to overcome them in the future:
  Unbalanced teams lead to unbalanced work
    When the team skills and knowledge is unbalanced it can lead to a great backlog and later on overload on other members. The best solution to the issue is ideally a balanced team with the same level of knowledge or a project with a lot of lower level tasks.
  Organization and good communication is key for good implementation
    All team members must have in mind deadlines and targets not to create backlog, even more important when someone’s task is dependent on it. It is also very important to let the team know what you’re working on and assign issues to yourself when you take on them, so it doesn’t lead to duplicate unnecessary work. A way to overcome this would be for mandatory reports during the week for 1 week sprint cycles.